Microsoft TEAMS Meeting

Join on your computer or mobile app

https://us06web.zoom.us/j/84560415578?pwd=b3I2QXVSMUlPM1BFNHN6L0g5ZkZiQT09

Or call in (audio only)

+1 209-425-4338,,552704106#   United States, Stockton

Phone Conference ID: 552 704 106#

Find a local number | Reset PIN

Learn More | Meeting options

- Welcome / Facilitator Information: Stanislaus County

- Introductions

Host: Stanislaus County, Ben Kozlow

Attendees: Caleb Smith, City of Tracy

Heather Fernandez, City of Tracy

Dagmara Saini, City of Stockton

Sonia Delgado, City of Patterson

Kathy Grant, City of Lodi

Karen Ashby, Larry Walker Associates

Diana Trejo, City of Escalon

Jeanne White

Greg Gibson, City of Lathrop

Amber Minami, Stanislaus County

Beth Mata

Kathryn Reyes, City of Newman

Milo

- Meeting minutes to be forwarded to Caleb Smith, City of Tracy

- CVRWQCB June 7, 2021, Letter Re: LOWER SAN JOAQUIN RIVER, SAN JOAQUIN RIVER, STOCKTON DEEP WATER SHIP CHANNEL ORGANIC ENRICHMENT AND LOW DISSOLVED OXYGEN TOTAL MAXIMUM DAILY LOAD

BMPs are working and can continue. No more reporting is necessary.

- NPDES Phase II Permit Update

Expected approval in early 2022. Includes trash provisions

- CASQA Updates

CASQA conference virtual October 26 and 27.

- Delta RMP Updates

No updated to report.

- CV Salts Updates

No updated to report.

- Pyrethroids Management Plan

  - Request for Proposals (RFP) Assistance with Pyrethroids Management Program Implementation Plan & Materials.  Larry Walker Associates has been chosen as of October 19, 2021.

Agencies joining:

City of Stockton

San Joaquin County

City of Lincoln

City of Tracy

Mountain House

Stanislaus County

City of Lodi

City of Riverbank

City of Patterson

City of Turlock

City of Newman

- SCOPE OF SERVICES OVERVIEW – LARRY WALKER ASSOCIATES:

- Task 1: Evaluation of PMPs and Development of Implementation Approach. Gather and evaluate the PMPs for all participating agencies.  List of participating agencies, tabular summary of the PMP commitments, and summary/confirmation of the implementation approach.

- Task 2: Education & Outreach Activities.  Assist with outreach and education activities to cover residential, point-of-purchase, landscape professionals, and landscape/irrigation practices.  Includes website, newsletters, and Our Water Our World coordination.  They will provide guidance/list of approved/recommended products and development and provision of 1 hour online recorded training.

- Task 3.  Pesticide Pollution Prevention Activities.  a) Practices helping reduce Pesticide Use by adopting and implementing polices and procedures that minimize the use of pesticides used in operations.  b) develop and implement an IPM policy and practices, c) Participation in pesticide regulatory process which includes tracking USEPA and DPR pesticide evaluation and registration activities as they relate to water quality issues via regional or statewide approach.  Provide supplemental materials and staff training.

- Task 4.  Progress Reports and Adaptive Management.  Provide narrative summary report and documentation needed for the Annual reporting and in compliance with the Pyrethroids Management Plan.  Draft & final Annual Report framework will be provided.

- Timeline/Schedule.  Complete during stormwater reporting year 2021/22.

- Project Team.  Karen Ashby (Project Manager), Rachel Warren (Task Lead), and Steve Maricle (Technical Support).

- Total Proposed Cost.

10 Agencies $4,300

15 Agencies $2,866

20 Agencies $2,150

Stormwater Awareness Week – Training - WGR:

- WGR developing a workshop geared toward pesticides/water quality issues.  This item is FREE to all during Stormwater Awareness Week. Workshops can be accessed on line at any time.

- New Business

- No new business

- Next Meeting (Date: November 17, 2021 @ 9am     Location: Virtual )

  - Host City:  City of Lathrop

End of year meeting on December 8 to be hosted by City of Tracy which will be a combination of virtual and live (provide notification for those planning to attend live)